PROJECT REQUIREMENTS

Federated Analytics — Client App
(Android, React Native)

Version 0.1  |  Status: Initial draft  |  Date: 30 September 2026

Companion document to federated_analytics_family_screen_time_requirements.docx.
Defines scope, architecture, and acceptance for the participant-facing client.
Living reference; update as decisions are made.

Companion document to federated_analytics_family_screen_time_requirements.docx.

Defines scope, architecture, and acceptance for the participant-facing client.

Living reference; update as decisions are made.

1. Purpose

A consent-first Android app that computes daily screen-time totals locally

and submits only derived aggregates to the coordinator. Replaces the Python

simulated client from the server milestone.

2. Scope

In scope

Android only. React Native CLI (bare), TypeScript.

Consent screen with plain-language data explanation.

Usage Access permission flow (Android Special Access).

Local computation of:

– daily total screen time (minutes)

– per-app usage duration (minutes) for the reporting day

Submission of the derived contribution to the coordinator.

Display of the group-level result returned by the coordinator.

Configurable coordinator URL and round id (dev builds).

Out of scope (v1)

iOS support.

Account creation, login, identity verification.

Round creation from the app.

Historical views, charts, multi-day reports.

Secure aggregation and differential privacy (later milestones).

Play Store release.

3. Roles

Participant: the family member using the app.

Client app: RN UI + TS service class + Kotlin native bridge.

Coordinator: FastAPI service (separate document).

4. Functional requirements

FR-C-01  The app shall display a consent screen before any data is read.

FR-C-02  The app shall not read usage data until the user accepts consent

AND grants Usage Access.

FR-C-03  The app shall deep-link the user to Android Usage Access settings.

FR-C-04  The app shall poll and reflect whether Usage Access is granted.

FR-C-05  The app shall compute, for the reporting day:

• total screen-time minutes

• per-app usage minutes

FR-C-06  The app shall submit the derived contribution to

POST /rounds/{round_id}/contributions with fields:

client_id, date, total_screen_time_minutes, app_usage_minutes.

FR-C-07  The app shall not transmit raw usage events, session logs, or

per-event timestamps.

FR-C-08  The app shall fetch and display the group-level result from

GET /rounds/{round_id}/result.

FR-C-09  The app shall surface submission errors (duplicate, closed round,

date mismatch, network failure) in plain language.

FR-C-10  The app shall store only a local client_id and the last-used

coordinator URL and round id.

5. Non-functional requirements

Privacy by design: no raw usage data leaves the device.

Data minimization: only fields in the contribution contract are sent.

Transparency: consent screen states what is read, computed, sent,

and displayed.

Consent revocable: participant can stop participation at any time.

Correctness: local totals match the coordinator's expected values for

the same device and date.

Maintainability: TS service class decoupled from RN UI; Kotlin bridge

is the only platform-specific piece.

Testability: the TS FAClient is unit-testable without a device.

6. Architecture

Layers:

UI (RN screens, TSX): consent, permission, status, result.

Service (portable TS): FAClient, http, types, config.

Platform (Android): Kotlin native module wrapping UsageStatsManager.

Transport: HTTPS to the coordinator (HTTP allowed on dev loopback).

Conceptual flow:

consent -> usage access -> compute locally -> submit contribution ->

fetch result -> display group-level statistics.

FAClient is the only class imported by both the RN app and any future

TS simulator. UsageSource is the only seam that changes per platform.

7. Data contract (client side)

Contribution payload:

{

"client_id": "c1",

"date": "YYYY-MM-DD",

"total_screen_time_minutes": 247,

"app_usage_minutes": { "com.example.chat": 83 }

}

Never sent: raw events, per-session timings, app names beyond package ids

used for aggregation, contacts, messages, browsing history.

8. Permissions

PACKAGE_USAGE_STATS: requested via Android Settings (Special Access),

not a runtime dialog. Requires explicit user action.

INTERNET: for coordinator communication.

No other Android permissions in v1.

9. Screens

1. Consent: explanation + Accept / Decline.

2. Permission: instructions + button to open Usage Access settings;

status indicator; Continue when granted.

3. Reporting day: shows the date being computed (default: today).

4. Submit: triggers local compute + POST; shows progress and errors.

5. Result: displays average screen time and app ranking returned by

the coordinator, plus participant count.

6. Settings (dev): coordinator URL, round id, client id.

10. Acceptance criteria

Fresh install shows consent before any data access attempt.

Usage Access is required; app cannot proceed without it.

Local computation on a device matches expected totals for a known day.

Contribution POST succeeds against a running coordinator; duplicate

submission is rejected by the server and surfaced in the UI.

GET result returns the same aggregate the coordinator computes

independently from the same contributions.

No raw usage data appears in network requests (verified by inspecting

the request body and coordinator logs).

Participant can revoke consent and stop participation without a crash.

11. Implementation plan

1. RN CLI project init (TypeScript template), Android only.

2. Bring in FAClient, types, http from the TS client design.

3. Kotlin native module exposing: hasUsageAccess(), openUsageSettings(),

getDailyTotals(date).

4. JS wrapper UsageStats.ts over the native module.

5. Consent screen + local state gate.

6. Permission screen with deep-link and polling.

7. Submit flow wiring FAClient to the coordinator.

8. Result screen reading GET /rounds/{id}/result.

9. Dev settings screen (server URL, round id).

10. Manual end-to-end test on emulator and one physical device.

12. Open decisions

Reporting window: single day vs rolling 7-day (default: single day).

client_id: generated on first launch (uuid) vs user-entered label.

Round discovery: hardcoded round id vs coordinator "active round"

endpoint.

HTTPS enforcement: dev-only plaintext vs self-signed cert.

Local persistence: none vs AsyncStorage for client_id + last round.

13. Glossary

Coordinator: FastAPI service that orchestrates rounds and combines

contributions.

Contribution: the derived totals a client submits for one reporting day.

UsageSource: the interface a client uses to obtain local usage totals;

implemented by SyntheticSource (sim) or UsageStats (device).

Usage Access: Android Special Access permission required to read app

usage statistics.